GAINESVILLE-ALACHUA COUNTY REGIONAL AIRPORT AUTHORITY

Thursday, February 29, 2024, at 4:00 p.m.

Airline Terminal Board Room Monthly Meeting Highlights

Call To Order By the Chair: Chair Craig Carter called the meeting to order at 4:00 p.m.

Invocation: Pastor Thorpe delivered the invocation.

Pledge of Allegiance: Chair Carter led the Pledge of Allegiance.

GACRAA General Counsel: Mr. Blake Fugate was present.

Moment of Silence: A moment of silence was observed in memory of former GACRAA Board Member Win Phillips who passed away on February 24, 2024. Mr. Godet provided a brief overview of Dr. Phillips’ impacts on GACRAA, UF and the overall Gainesville community. Mr. Godet mentioned that he has been influenced by Dr. Phillips’ values regarding community service and that he was a recipient of the Win Phillips Town Gown Award in 2022.

# Roll Call

Authority Members Present: Jean Calderwood Todd Chase, Craig Carter, Bob Page, Fred Posner, and Kevin Thorpe were present.

Kinnon Thomas was absent.

(Note: At its meeting on March 7, 2024, the Gainesville City Commission was scheduled to consider acceptance of Curtis Reynold’s resignation from the GACRAA Board.)

Ex-officio member Eric Godet, Sr. was present. City of Gainesville liaison, Forrest Eddleton, was present.

Determination of a Quorum: A quorum was present at roll call.

# Approval of Meeting Highlights of January 25, 2024

Mrs. Calderwood moved to approve the GACRAA meeting highlights of January 25, 2024. Mr. Page seconded the motion. Motion passed.

Citizens’ Input – Non-agenda Items: None

Airport Authority Input – Non-agenda Items: None

Adoption of Agenda

Mr. Page moved to adopt the agenda. Pastor Thorpe seconded the motion. Motion passed.

# Consent Agenda

With the adoption of the agenda, the Board passed a motion to accept an Avcon, Inc. proposal dated 12/12/23 in the amount of $44,950.00 for the design of rental car electric vehicle charging stations.

# Information Items

Terminal	Phase	IV	–	Construct	Baggage	Handling	System	and	Airline	Ticket	Office Expansion/Renovations

Mr. Penksa reported that the contractor sited the temporary office trailer for the airlines and TSA and that it is being prepared for IT services and utilities.  He reported that a site plan permit has been

received and that he does not anticipate any issues with obtaining the building permit which is still pending.

Airport Parking Garage / Multi-Modal Facility

Mr. Penksa reported that the contractor’s job trailer has been delivered. He noted that the Groundbreaking Celebration for this project was held last week on February 20th. Mr. Penksa reported that staff has begun shifting employee parking to a temporary lot in advance of the demolition of the existing lot. He reported that staff is preparing an area for overflow public parking. He indicated there are some drainage issues that will soon be resolved by the design-build contractor and the City’s Public Works department.

Mr. Eddleton stated that the City staff provided comments to the design/build team on February 5th and has not yet received any formal submittals in response.

Mr. Penksa stated that the design/build team discussed the issue with Public Works on February 28th and it is believed that the drainage plan issue is resolved.

North Corporate Hangar Project

Mr. Penksa reported the 100% metal building design is complete. He indicated that the contractor is waiting for a response from the City addressing the second round of City comments. Mr. Penksa reported that staff is working with the design/builder to tweak the safety and phasing plan to maintain security during construction as perimeter fencing and gates will need to be relocated.

Mr. Eddleton stated that stormwater and GRU electric and water comments have been provided to the design/build team and the City is awaiting a formal submittal in response.

GA Apron Selective Strengthening and Rehabilitation Project

Mr. Penksa reported that some contractor labor issues have delayed paving but it is anticipated that work will continue next week. He reviewed an aerial photo illustrating the latest areas that have been completed and that are underway.

Taxiway A Rehab and Reconfiguration, Taxiway E Extension/Connector

Mr. Penksa displayed photos of the Taxiway A areas under construction. In addition, he reported that the new Taxiway D (East) has been paved. He reported that new edge lighting cans are being installed along the taxiway and the new aircraft hold/run-up area on Taxiway A is being completed.

Airport Master Plan Update and Storm Water Master Plan

Mr. Penksa reported that an Independent Fee Estimate was completed and is well within the margin required by FAA. He indicated that a draft of the project task order is being prepared for approval by FAA and GACRAA in preparation for submittal of an FAA Grant Application for 90% funding of eligible costs with FDOT and GACRAA’s PFC collections sharing the balance of the project costs. He indicated that a grant pre-application was previously submitted to FAA.

Fuel Farm Expansion

Mr. Penksa reported that the Facilities and Planning Committee and the Finance, Audit & Operations Committee met in a joint meeting and were updated on the project. He indicated that the bid documents for the new fuel tank will soon be released for bid. He also briefly described a hardware/software system that would keep track of multi-users’ purchases of fuel from tank. He noted that the tracking apparatus and software will likely be a separate purchase, most likely under an existing contract/bid price with a government agency.

Rental Car EV Charging Stations

Mr. Penksa reported that the Facilities and Planning Committee and the Finance, Audit & Operations Committee were updated on this project. He stated that the design task order is on the Consent Agenda

for approval on 2/29/24. He stated that plans call for three Level 3 charges and up to six Level 2 (overnight) chargers and update of an existing transformer that services the site..

Air Traffic Volume Report and Load Factor

Mr. Penksa reviewed the Air Traffic Volume, Fuel Flowage and Load Factor reports for the month of January 2024. He reported that staff will meet with American Airlines route planners at ACI-NA’s JumpStart® Air Service Development Conference in May.

# Finance Report

Mr. Lyons provided the Finance Report for the month ending January 31, 2024 in the agenda packet.

| Revenue | Jan. 2024 Actuals | Jan. 2024 Budget | Variance Over / (Under) |
| --- | --- | --- | --- |
| Total Operating Revenue | $794,688.85 | $713,949.66 | $80,739.19 |
| Expenses | Jan. 2024 Actuals | Jan. 2024 Budget | Over / (Under) |
| Total Expenses | $565,113.07 | $583,162.59 | ($18,049.52) |
| Income (Loss) Before Depreciation and Interest | $229,575.78 | $130,787.07 | $98,788.71 |
| Less: Interest Expense | $0.00 | $0.00 | $0.00 |
| Income (Loss) Before Depreciation | $229,575.78 | $130,787.07 | $98,788.71 |
| Industrial Park Land Sales | $0.00 | $0.00 | $0.00 |
| Income (Loss) After Revenue | $229,575.78 | $130,787.07 | $98,788.71 |

Mr. Page moved to accept the Finance Report. Pastor Thorpe seconded the motion. Motion passed.

# Joint Committee Meeting Report – Facilities and Planning Committee and Finance, Audit & Operations Committee

Mr. Penksa reported that in addition to the items discussed in the Project Summary, i.e. Airport Master Plan and Storm Water Master Plan Update, Fuel Farm Expansion, and Rental Car EV Charging Stations, the following items were discussed:

- RFP for the Bi-Fold Hangar (Bldg. GA-19)

- Design for a new General Aviation Terminal

- FBO Agreement

RFP for the Bi-Fold Hangar

Mr. Penksa reported that hangar GA-19, a 6,000 sq. ft. recently renovated building, has been vacated. He explained that maintenance services for older aircraft, experimental, and kit aircraft are not available at GNV. He noted that hangar GA-19, which had been utilized for aircraft storage, does not offer office space and restroom facilities as required in the Minimum Standards for other aeronautical service activities. He stated that it was the consensus of the committee to proceed with an RFP to offer hangar GA-19 for Specialized Aviation Services. He recommended that GACRAA bring sewer line and lift station services to GA-19 as well as to the adjacent vacant site alongside the Air Methods hangar. Mr. Penksa recommended issuing an RFP offering GA-19 at $4.50 per sq. ft. with the option to negotiate the cost of additional improvements that may be needed to meet the Minimum Standards requirements for the type of aviation services to be provided by the selected respondent.

Mrs. Calderwood stated that she supports the recommendation of staff and the joint committee as discussed by the members.

It was the consensus of the Board to proceed with an RFP for GA-19 as a SASO as there were no objections to the recommendation.

Design for a new General Aviation Terminal

Mr. Penksa reported that there are grant offers from FDOT for a two-phase project to construct a new General Aviation terminal. He stated that the first phase would consist of an RFP to select an architect to determine the building’s site as well as determining what could be affordable to GACRAA with consideration of an FBO’s business needs. He indicated that the second phase of the project would consist of the design of a permittable terminal and bid package. He also indicated that FAA BIL funding is likely available but would need to be under grant by 2028.

Mr. Penksa reported that a meeting is scheduled in the first week of March with FDOT to review future SIS program funding availablility.

Mr. Penksa displayed photos of recently constructed GA terminals at Ocala, Fernandina Beach, Tallahassee, Palatka and Lake City.

Mr. Penksa also displayed concept drawings for a 16,000 sq. ft. (2 floors, 8,000 sq. ft. per floor) illustrating areas which would be potentially eligible for FAA funding as well as areas non-FAA eligible. He stated that he included input from UAC in developing the concept drawings. He recommended moving forward with the first phase of the project, consisting of issuing RFQ for selection of an architectural firm, including a placeholder amount of approximately $1.2 miilion with current fiscal year FDOT funding of $17,777.00 for FAA eligible portions and $470,640.00 for non-FAA eligible portions of the design.

Mr. Penksa reported that consideration of the FBO Agreement and a future GA Terminal design is a complicated matter; the current FBO Agreement expires in April of 2025. He stated that if an RFP requires the selected FBO operator to build/finance a new terminal, the operator and its lender would likely require a long-term agreement.

Chair Carter confirmed with Mr. Chase that it was the consensus of the joint committee to move forward with the first phase of the design.

Mr. Fugate, Attorney for the Authority, noted that it was also the consensus of the joint committee to consider a short-term extension of the existing FBO Agreement.

Mr. Eddleton offered the services of the City architect to assist with RFQ drafting.

FBO Agreement

Mr. Penksa reviewed the various buildings currently occupied by UAC. He stated that the current FBO Agreement terminates in 2025. He stated that UAC would be in a position to operate from the maintenance hangar and WWII hangar included in the current lease and utilize the space in its newly constructed hangar, which includes office space when the existing terminal is demolished to make room for the new terminal

Mr. Penksa reported that the joint committee also considered the four FBO options recommended by Airport Business Solutions, the consulting firm hired last year to study the future of FBO operations at GNV. He stated that Airport Business Solutions issued a report, which was distributed to the joint committee members in advance of their meeting. Mr. Penksa indicated that the report offered opinions and as well as the pros and cons of the following options:

- Maintain the status quo for an additional 20-25 years (not recommended)

- Issue an RFP for a new lease / operating agreement

- Manage the FBO under a proprietary exclusive arrangement (GACRAA as sole operator)

- Management Agreement for an entity to manage the FBO on behalf of GACRAA

Mr. Chase and Mr. Carter both indicated that it was the consensus of the committee to move forward with the design of a new GA terminal and extend the FBO agreement for 2 to 3 years. Following further discussion, it was the consensus that an RFP for FBO services should wait until after the new terminal is constructed.

Mr. Chase moved to begin discussions with UAC on negotiating a mutually agreeable extension to the FBO agreement. Mr. Page seconded the motion. Motion passed.

# FDOT Public Transportation Grant Agreement – General Aviation Terminal Design – FAA Eligible Portion – Resolution 24-006

As part of the foregoing discussion, Chair Carter opened the floor for motions to adopt Resolutions 26- 006 and 24-007 accepting the FDOT Grant offers to proceed with the design of a new GA Terminal.

Mr. Page moved to adopt Resolution 24-006 accepting a Public Transportation Grant Agreement (PTGA) # 438739-3-94-24 from Florida Department of Transportation in the amount of $17,777.00 for FAA eligible elements of the design of a General Aviation Terminal. Pastor Thorpe seconded the motion. A roll-call vote followed: Mr. Chase – aye, Mr. Page – aye, Mr. Posner – aye, Pastor Thorpe – aye, Mrs. Calderwood – aye and Mr. Carter – aye. Motion passed 6-0

# FDOT Public Transportation Grant Agreement – General Aviation Terminal Design – Non-FAA Eligible Portion – Resolution 24-007

Mr. Posner moved to adopt Resolution 24-007 accepting a Public Transportation Grant Agreement (PTGA) # 438739-4-94-24 from Florida Department of Transportation in the amount of $470,640.00 for non-FAA eligible elements of the design of a General Aviation Terminal. Mrs. Calderwood seconded the motion. A roll-call vote followed: Mr. Page – aye, Mr. Posner – aye, Pastor Thorpe – aye, Mrs. Calderwood – aye, Mr. Chase – aye and Mr. Carter – aye. Motion passed 6-0

# Tenant Report

UAC’s Zack Lukowski reported that staff is working on the Gator Fly-in which is scheduled to take place on March 23, 2024; he announced a list of aircraft scheduled to attend.

# Airport Authority Input:

Adjournment

At 5:05 p.m., there being no further business, the meeting was adjourned.

# GACRAA Monthly Meeting

Chair	Date

Vice-Chair	Date